|  |  |
| --- | --- |
| Group Name: Team KFC Date: 4/6/23 | Tasks/Deliverables for next meeting: |
| Team Member:  Kevin | Making alterations to display the login first then have it switch to the home page |
| Team Member:  Greg | Research into setting up a database in JavaFx for storing and searching for account information and data |
| Team Member:  Zak | Adjusting the scaling and positioning of images in Final Results  Altering animation so it is close to a final version |
| Team Member:  Khalid | Getting the WebView to function |

|  |
| --- |
| Next Meeting Date: 4/8/23 |
| Minutes for this meeting:   * Meeting began at around 1:40 pm * At the beginning of the meeting Kevin helped Zak to rewrite his portion of the project, the Final Results screen, to run as a Scene rather than a stand-alone Application * As the meeting continued, Kevin helped Greg in determining what method works best for writing and saving the username and password inputted in the text fields in the Login portion of the project by adjusting the code in the Login Scene * Afterwards Kevin helped Khalid to rewrite his portion of the project as a Scene, as he did with Zak * From there, Kevin began stitching all the work already done together to create a more properly designed prototype meant for the presentations today |